# Feature Status Ledger

Revision: 14 Last modified: 2026-06-16T14:05:00Z Authority: constitution §11.4.153 (per-feature Status + video-recording confirmation), composes §11.4.44 (revision header), §11.4.45 (integration-status-doc + closed status vocabulary), §11.4.56 (Status_Summary two-audience companion), §11.4.65 (HTML+PDF export) + §11.4.153 DOCX, §11.4.107 (no frozen-frame video proof), §11.4.6 (no-guessing — every row reconciled against real code). Scope: Full feature surface of the ytdlp Podman/Docker orchestration around yt-dlp — every service, client surface, CLI script, landing route, dashboard component, test/challenge suite, and every PLANNED-but-unbuilt feature. Maintainer: project conductor.

## How to read this ledger

- Implementation — Implemented (code present + wired), Partial (code present, incomplete/edge-gaps), Planned (not yet built).

- Validation/Verification — closed status vocabulary per §11.4.45: PASS / FAIL / SKIP / PENDING_FORENSICS / OPERATOR-BLOCKED. Because no clean-baseline full-suite run with captured evidence was executed in the session that produced this ledger, verdicts that would require live captured runtime evidence are recorded PENDING_FORENSICS (per §11.4.6 — an unproven PASS is forbidden; the code is present and test files exist, but a green-with-captured-evidence run is not yet on record here). Planned rows carry SKIP (no feature to validate yet).

- Video-Confirmation — per §11.4.153 every user-visible confirmed claim MUST be backed by a recorded real-use capture. The strong-model analysis path is the agent's OWN native multimodal read (Claude Opus 4.8 via the Read tool — see docs/research/vision-path/FINDINGS.md); local CPU models (moondream) are NOT used (too slow + hallucinate). NINE render/transcript captures are confirmed — dashboard / (download-form + navbar), dashboard /queue, dashboard /history, dashboard /cookies, landing 'Боба' UI, MeTube UI, postprocess status API, ./status CLI, ./download CLI (together confirming the dashboard's five components + the other surfaces) PLUS a landing read-only-API transcript (ytdlp---landing-api---*) confirming seven §4 routes (/, /health, /api/cookie-status, /api/profile-status, /api/aborted-history GET, /logo.png, /favicon.ico) — AND ONE end-to-end FLOW is confirmed (download→webready transcode, via advancing live-pipeline counter + ffprobe-validated just-produced artifact). Every OTHER row remains PENDING — not yet recorded until its window-scoped, ytdlp----prefixed real-use capture (§11.4.154/.155) is recorded + analyzed. The four running §1 services (metube, landing, dashboard, yt-dlp-cli) are also marked service-serving-confirmed, each citing its surface capture(s). The remaining PENDING rows are dominated by mutating routes/flows (POST/DELETE cookie-upload, delete-download, aborted-history write) which are NOT auto-captured because they would alter operator state (§9.2/§11.4.122), the MP3-derivation flow (no audio artifact yet), the not-running services (VPN profile — operator .ovpn; watchtower — docker profile), and the state-changing root CLI scripts (./start/./stop/./restart/./cleanup/./init — running them would destabilize the live stack).

HONEST FACT (§11.4.6 / §11.4.153): As of this revision the real PASSes span TEN distinct ytdlp----prefixed captures. NINE are scope=render/transcript: seven image renders analyzed by Claude Opus 4.8 native multimodal — dashboard / (ytdlp---dashboard---20260615T221723Z.png, download-form + navbar), dashboard /queue (ytdlp---dashboard-queue---20260616T083018Z.png, empty state), dashboard /history (ytdlp---dashboard-history---20260616T083023Z.png, content state, 46 items), dashboard /cookies (ytdlp---dashboard-cookies---20260616T083029Z.png, content state, per-platform), landing 'Боба' UI (ytdlp---landing---20260616T074850Z.png), MeTube UI (ytdlp---metube---20260616T075608Z.png), postprocess status API (ytdlp---postprocess---20260616T075648Z.png) — plus three transcripts: ./status (ytdlp---status---20260616T075901Z.txt), ./download (ytdlp---download-cli---20260616T080936Z.txt), and the landing read-only-API sweep (ytdlp---landing-api---20260616T083612Z.txt, seven §4 routes each HTTP 200/204 with real bodies). ONE is scope=FLOW: the download→webready transcode (ytdlp---webready-flow---20260616T080633Z.txt), confirmed by the live pipeline's done counter advancing 25→26 across two real status snapshots plus ffprobe-validation of the just-produced 1920×1080 h264 +faststart artifact (the postprocessor is a backend with no UI, so the §11.4.69/.107 sink-side evidence is the validated artifact, not a screen recording). Still NOT flow-confirmed: MP3-derivation and cookie-upload FLOWS (the latter operator-gated — needs fresh operator cookies; uploading test cookies would overwrite real operator state, §9.2/§11.4.122; the /cookies render shows YouTube + X cookies expired 2d ago, corroborating the gate). Every other cell honestly reads PENDING — not yet recorded. No row over-claims.

## OPERATOR-BLOCKED rows (top per §11.4.45)

No feature in this project is currently OPERATOR-BLOCKED. (The VPN profile requires operator-supplied .ovpn credentials and vpn-auth.txt, but the VPN code path is implemented and testable in compose-config form without live credentials, so it is classified PENDING_FORENSICS, not OPERATOR-BLOCKED.)

Rev 10 — captured retest + fresh re-records (§11.4.40 safe subset, parallel subagents §11.4.103): the media_postprocessor code-under-test is now PASS with captured evidence — 69/69 pytest (incl. the new test_skip_rule_regression.py §11.4.135 guard) + smoke 22/0 + contract 18/0 GREEN against the live stack, raw output at qa-results/retest-20260616T091806Z/. All four UI surfaces were re-recorded fresh + re-read natively (4/4 PASS): ytdlp---dashboard---20260616T091827Z.png, ytdlp---landing---20260616T091840Z.png, ytdlp---metube---20260616T091849Z.png, ytdlp---postprocess---20260616T091900Z.png. The container-lifecycle suites (scenario/integration/full-suite) were deliberately NOT run — they would tear down the released ytdlp-1.4.0 stack — so rows depending on them stay PENDING_FORENSICS. Issue triage (systematic-debugging §11.4.102): the done-counter-frozen + the 11 failed jobs were both proven NOT bugs (a long live transcode; pre-fix stale intermediate-file entries) — see docs/research/vision-path/ + commit history.

Rev 11 — Round-2 parallel subagents (189 tests green this session): added Angular dashboard unit 63/63 SUCCESS (download-form/queue/history/cookies components + metube.service ×2 → those §5 Validation cells now PASS) and pure-shell unit 17/17 PASS (tests/test-unit.sh) — evidence qa-results/retest-20260616-round2.md. Cumulative captured-green this session = 69 pytest + 22 smoke + 18 contract + 63 Angular + 17 shell = 189 tests, 0 real regressions. Vision (§11.4.150) was EMPIRICALLY VALIDATED on this host — mlx-vlm + Qwen2.5-VL-3B (Metal) does ~20 s/frame with a grounded UI description (good-not-flawless; native-multimodal stays primary) — see docs/research/vision-path/CPU_VISION_RESEARCH.md.

Rev 13 — PRIMARY DEPLOYMENT MOVED TO nezha.local (§11.4.76 distributed booting; local Mac stack stopped): the full no-vpn System was distributed to nezha (amd64, Podman 5.7.1) via scripts/deploy-remote.sh + deploy/remote-hosts.env.example, and HEAVY-TESTED against real running production services — captured evidence in qa-results/nezha-heavytest-20260616/ (+ SUMMARY.md): run-tests scenario 17/0 + integration 123/1 (the 1 fail = test_metube_api_vk VK-playlist-URL allowlist, env — fixed + verified VK-PASS, a post-fix full-integration re-run capturing 123/0 not yet recorded) + error 24/0, container-restart PASS, chaos 27/0/1skip(DNS), memory-limits PASS, smoke 22/0, contract 18/0, integration-realhttp 22/0, 7/7 challenges (incl. download_completes → a real 111 MB webready file on disk), postprocessor pytest 46p/23skip/0fail, dashboard 34/1(env: stale-cookie-size, re-seeded), media-services 16/1 (same VK env fail, fixed), aborted-history 9/0, bulk 9/0. Zero product bugs; 6 deploy/test issues root-caused + fixed (§11.4.102, commits 5d15a64/f10c727/acbed76/b96dc8f). The 4 user surfaces were re-recorded on nezha + re-read natively (4/4 PASS): ytdlp---nezha-dashboard---20260616T135945Z.png (full Add-Download UI + 16-platform grid), ytdlp---nezha-metube---20260616T140007Z.png (real fresh downloads "M5 Ultra Mac Studio Leaks…" 62.62 MB etc.), ytdlp---nezha-postprocess---20260616T140014Z.png ({"healthy":true,...,"done":7,"failed":0} — clean pipeline), ytdlp---nezha-landing---20260616T140001Z.png (the :8086→:9090 auto-redirect fired, as designed). The §1 services + §3 CLI scripts + §6 test/challenge suites are therefore now backed by captured green runs on a REAL Linux+Podman production host (the heavy container-lifecycle suites that could NOT run on the Mac).

## 1. SERVICES (docker-compose.yml)

| Feature | Component | Category | Implementation | Wiring | Tests Coverage | Validation/Verification | Video-Confirmation |
| --- | --- | --- | --- | --- | --- | --- | --- |
| VPN tunnel (dperson/openvpn-client, NET_ADMIN, /dev/net/tun, port 3130, healthcheck ping 8.8.8.8) | openvpn-yt-dlp | Networking / Service | Implemented (vpn profile) | Reachable: metube + yt-dlp-cli-vpn join its netns via network_mode: service:openvpn-yt-dlp | tests/test-vpn-compose.sh, tests/test-vpn-smoke.sh, challenges/scripts/container_restart_resilience_challenge.sh | PENDING_FORENSICS (compose config valid; live tunnel needs operator .ovpn) | PENDING — not yet recorded |
| Download queue/history API + minimal UI (ghcr.io/alexta69/metube:latest, port 8088 direct / netns under VPN) | metube / metube-direct | Backend API / Service | Implemented | Reachable: dashboard nginx + landing proxy to :8081; ${DOWNLOAD_DIR} + ./metube/config volumes | tests/test-media-services.sh, tests/test-integration-realhttp.sh, tests/test-add-download.sh, tests/challenges/run-metube-challenges.sh, challenges/scripts/download_completes_challenge.sh | PENDING_FORENSICS | PASS (service serving — render+API) — ytdlp---metube---20260616T075608Z.png (minimal UI, real Completed table) + ytdlp---status---20260616T075901Z.txt ("MeTube Direct API responds, body matched '"queue"'") + the /history dashboard render (46 real items served via this API). Scope: service-up + serving; full add→download flow not yet captured. |
| Flask 'Боба' cookie-auth onboarding + aborted-history ledger + proxy endpoints (landing/, ports 8087 vpn / 8086 no-vpn) | landing-vpn / landing-no-vpn | Web UI + API / Service | Implemented | Reachable: published port; proxies cookie + delete-download to MeTube; writes /config/aborted.json | tests/test-dashboard.sh, tests/test-aborted-history.sh, tests/test-cookie-validator.sh, challenges/scripts/landing_cookie_upload_challenge.sh | PENDING_FORENSICS | PASS (service serving — render+API) — ytdlp---landing---20260616T074850Z.png (Боба UI) + ytdlp---landing-api---20260616T083612Z.txt (7 read-only routes each 200/204 with real bodies). Scope: service-up + serving read-only routes; mutating POST/DELETE (cookie-upload, delete-download, aborted-history write) NOT captured (operator state, §9.2/§11.4.122). |
| Sleeping CLI container for ./download (ghcr.io/jim60105/yt-dlp:pot, while true; do sleep 3600; done, cookie copy at startup) | yt-dlp-cli / yt-dlp-cli-vpn | CLI backend / Service | Implemented | Reachable: ./download execs yt-dlp inside it; yt-dlp/config, cookies, archive + downloads volumes | tests/test-media-services.sh, challenges/scripts/download_completes_challenge.sh | PENDING_FORENSICS | PASS (wiring — CLI render) — ytdlp---download-cli---20260616T080936Z.txt: ./download --help resolved the runtime and printed the wired exec path podman exec yt-dlp-cli yt-dlp. Scope: container-wired; an actual exec'd download flow not yet captured. |
| Angular 17 + nginx dashboard (dashboard/, port 9090, /api/* proxied to MeTube + landing) | dashboard | Web UI / Service | Implemented (no-vpn profile only) | Reachable: nginx resolver + variable proxy_pass from entrypoint.sh template | tests/test-dashboard.sh, tests/test-dashboard-operations.sh, tests/e2e/tests/dashboard.spec.ts, Angular *.spec.ts | PENDING_FORENSICS | PASS (service serving — render) — all four dashboard routes render via this service (ytdlp---dashboard---* + ytdlp---dashboard-{queue,history,cookies}---*); the nginx /api/postprocess/ proxy serves live JSON (ytdlp---postprocess---*). Scope: service-up + serving + proxying. |
| Image auto-update (containrrr/watchtower:latest, schedule 0 0 */3 * * *, cleanup) | watchtower | Infra / Service | Implemented (docker profile) | Reachable: docker.sock mount; gated by com.centurylinklabs.watchtower.enable labels | bash compose-config gate (make ci) | PENDING_FORENSICS | PENDING — not yet recorded |

## 2. CLIENT SURFACES

| Feature | Component | Category | Implementation | Wiring | Tests Coverage | Validation/Verification | Video-Confirmation |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Dashboard web UI (download-form / queue / history / cookies / navbar, error-boundary, not-found) | dashboard | Web client | Implemented | Routed via app.routes.ts; calls /api/* through nginx | tests/test-dashboard.sh, tests/e2e/tests/dashboard.spec.ts, component *.spec.ts | PENDING_FORENSICS | PASS (UI render only) — ytdlp---dashboard---20260615T221723Z.png, analyzed by Claude Opus 4.8 native multimodal: navbar (Download/Queue 71/History 6/Cookies⚠/●Online) + Add-Download form (URL/Quality/Format/Folder/Add-to-Queue) + Supported-Platforms grid all rendered, coherent, no error/frozen frame. Scope: render only — e2e download flow not yet video-confirmed. |
| Landing Flask 'Боба' UI (3-step cookie onboarding, drag-drop upload, freshness banner, services grid) | landing | Web client | Implemented | INDEX_TEMPLATE in landing/app.py; auto-redirect to dashboard | tests/e2e/tests/landing.spec.ts, tests/test-dashboard.sh | PENDING_FORENSICS | PASS (UI render only) — ytdlp---landing---20260616T074850Z.png (fast-capture before the JS redirect), analyzed by Claude Opus 4.8 native multimodal: 'Боба' title + 'Universal Video Downloader' tagline + real cookie-freshness banner ('⚠ Your cookies are 2659 minutes old') + 'You're All Set! → Redirecting to Dashboard…' state + Available-Services grid (Боба Dashboard/Classic UI/MeTube API). The documented auto-redirect to :9090 is visibly firing (correct behavior). Scope: render only — 3-step upload flow not yet video-confirmed. |
| MeTube minimal UI (vendor original interface, dark theme) | metube | Web client | Implemented (vendor) | Served on :8088; linked as "Classic UI" from landing | tests/test-media-services.sh | PENDING_FORENSICS | PASS (UI render only) — ytdlp---metube---20260616T075608Z.png, analyzed by Claude Opus 4.8 native multimodal: MeTube navbar (40 completed / 6 failed) + add-download form (URL + Download/Subscribe + Type/Codec/Format/Quality selects + Advanced Options) + empty Downloading queue + real Completed table with genuine artifacts ("AI + Automation Study Hall Live…" 576.36 MB; "LCK Summer Split - Week 6 Day 1" 6.76 GB, both 2026-06-16), coherent, no error/blank/frozen frame. Scope: render only — e2e download flow not yet video-confirmed. |
| ./download CLI (host script execs yt-dlp in sleeping container) | download | CLI client | Implemented | ./download → exec into yt-dlp-cli; runtime auto-detect | tests/test-media-services.sh, challenges/scripts/download_completes_challenge.sh | PENDING_FORENSICS | PASS (CLI render) — ytdlp---download-cli---20260616T080936Z.txt: real run prints the YT-DLP Download Helper banner + usage (<URL> / --batch / --channels / --help) + auto-detected Container Runtime: podman + the wired exec path podman exec yt-dlp-cli yt-dlp. Scope: CLI surface renders + is wired — the download FLOW itself not yet captured. |

## 3. ROOT CLI SCRIPTS

| Feature | Component | Category | Implementation | Wiring | Tests Coverage | Validation/Verification | Video-Confirmation |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Init environment (create dirs, validate .env, generate yt-dlp.conf, write vpn-auth.txt chmod 600) | ./init | CLI script | Implemented | Runtime auto-detect via lib/container-runtime.sh | tests/test-unit.sh, tests/test-integration.sh, tests/test-scenarios.sh | PENDING_FORENSICS | PENDING — not yet recorded |
| Start services (reads USE_VPN, pulls images, brings up profile) | ./start | CLI script | Implemented | compose up via detected runtime | tests/test-scenarios.sh, tests/test-integration.sh | PENDING_FORENSICS | PENDING — not yet recorded |
| Start no-vpn (force no-vpn profile) | ./start_no_vpn | CLI script | Implemented | compose --profile no-vpn | tests/test-scenarios.sh, challenges/scripts/no_vpn_profile_direct_access_challenge.sh | PENDING_FORENSICS | PENDING — not yet recorded |
| Stop services (all profiles, clean pods/networks) | ./stop | CLI script | Implemented | compose down + cleanup | tests/test-scenarios.sh | PENDING_FORENSICS | PENDING — not yet recorded |
| Status summary (service + HTTP health) | ./status | CLI script | Implemented | queries running containers + HTTP endpoints | tests/test-integration-realhttp.sh | PENDING_FORENSICS | PASS (CLI transcript) — ytdlp---status---20260616T075901Z.txt (§11.4.154 CLI-pane capture), real run on the live stack: runtime=podman, Metube + Dashboard running, all 5 HTTP health checks PASS on body-match (MeTube/Dashboard/Landing APIs + Dashboard/Landing HTML — CONST-034 body-not-status), Downloads 43G. Scope: CLI transcript of a genuine invocation. |
| Download helper (yt-dlp via exec) | ./download | CLI script | Implemented | exec into yt-dlp-cli | tests/test-media-services.sh, challenges/scripts/download_completes_challenge.sh | PENDING_FORENSICS | PASS (CLI render) — ytdlp---download-cli---20260616T080936Z.txt (same capture as the §2 ./download client row): banner + usage + Container Runtime: podman + wired podman exec yt-dlp-cli yt-dlp. Scope: CLI surface render — download FLOW not yet captured. |
| Check VPN (query ipinfo.io inside VPN container) | ./check-vpn | CLI script | Implemented | exec into openvpn-yt-dlp | tests/test-vpn-smoke.sh | PENDING_FORENSICS | PENDING — not yet recorded |
| Restart services | ./restart | CLI script | Implemented | stop + start sequence | tests/test-scenarios.sh | PENDING_FORENSICS | PENDING — not yet recorded |
| Cleanup containers/pods/networks | ./cleanup | CLI script | Implemented | compose down + prune | tests/test-scenarios.sh, challenges/scripts/container_restart_resilience_challenge.sh | PENDING_FORENSICS | PENDING — not yet recorded |
| Release preparation (commit + push) | ./prepare-release.sh | CLI script | Implemented | git operations | bash -n syntax gate (make ci) | PENDING_FORENSICS | PENDING — not yet recorded |
| Auto-update setup (cron for Podman; Watchtower alt for Docker) | ./setup-auto-update | CLI script | Implemented | writes cron entry / documents Watchtower | bash -n syntax gate | PENDING_FORENSICS | PENDING — not yet recorded |
| Update images (pull latest before start) | ./update-images | CLI script | Implemented | compose pull via detected runtime | bash -n syntax gate | PENDING_FORENSICS | PENDING — not yet recorded |

## 4. LANDING ROUTES (landing/app.py)

| Feature | Component | Category | Implementation | Wiring | Tests Coverage | Validation/Verification | Video-Confirmation |
| --- | --- | --- | --- | --- | --- | --- | --- |
| / — Боба onboarding page (3-step cookie flow, session id, dynamic service URLs) | landing | HTTP route | Implemented | render_template_string(INDEX_TEMPLATE) | tests/e2e/tests/landing.spec.ts | PENDING_FORENSICS | PASS (UI render only) — ytdlp---landing---20260616T074850Z.png (the rendered Боба page: title + tagline + cookie-freshness banner + Available-Services grid; auto-redirect to dashboard firing). Scope: render. |
| /app — proxy GET to MeTube backend | landing | HTTP proxy route | Implemented | requests.get(METUBE_URL) streamed back | tests/test-dashboard.sh | PENDING_FORENSICS | PENDING — not yet recorded |
| /api/upload-cookies (POST) — validate Netscape file (UTF-8 + recognised-domain gate) → forward to MeTube | landing | HTTP API route | Implemented | _validate_cookie_file + POST to ${METUBE_URL}/upload-cookies | tests/test-cookie-validator.sh, challenges/scripts/landing_cookie_upload_challenge.sh | PENDING_FORENSICS | PENDING — not yet recorded |
| /api/delete-cookies (POST) — remove /config/cookies.txt | landing | HTTP API route | Implemented | os.remove | tests/test-dashboard.sh | PENDING_FORENSICS | PENDING — not yet recorded |
| /api/cookie-status (GET) — has_cookies + age + per-platform breakdown + MeTube reachability | landing | HTTP API route | Implemented | _summarize_cookies_by_platform + MeTube fallback | tests/test-cookie-validator.sh, tests/test-dashboard.sh | PENDING_FORENSICS | PASS (API transcript) — ytdlp---landing-api---20260616T083612Z.txt: GET → HTTP 200, real JSON has_cookies:true, cookie_age_minutes:2736.1, metube_reachable:true, platforms{instagram:16, vk:62, x:…} (matches the /cookies dashboard render). |
| /api/aborted-history (GET) — return persisted aborted list | landing | HTTP API route | Implemented | _read_aborted_history (lock-free read) | tests/test-aborted-history.sh | PENDING_FORENSICS | PASS (API transcript) — ytdlp---landing-api---20260616T083612Z.txt: GET → HTTP 200, {"aborted":[]} (valid empty list). |
| /api/aborted-history (POST) — append entry, flock-guarded, 60s idempotency | landing | HTTP API route | Implemented | _aborted_history_lock + _write_aborted_history | tests/test-aborted-history.sh (incl. concurrent-posts case) | PENDING_FORENSICS | PENDING — not yet recorded |
| /api/aborted-history (DELETE) — remove specific urls or * | landing | HTTP API route | Implemented | locked read-modify-write | tests/test-aborted-history.sh | PENDING_FORENSICS | PENDING — not yet recorded |
| /api/profile-status (GET) — active compose profile + vpn_active + MeTube reachability | landing | HTTP API route | Implemented | reads ACTIVE_PROFILE env | tests/test-dashboard.sh | PENDING_FORENSICS | PASS (API transcript) — ytdlp---landing-api---20260616T083612Z.txt: GET → HTTP 200, {"profile":"no-vpn","vpn_active":false,"metube_reachable":true,"metube_url":"http://metube-direct:8081"}. |
| /health (GET) — service + MeTube reachability + timestamp | landing | HTTP API route | Implemented | requests.get(${METUBE_URL}/history) | tests/test-integration-realhttp.sh, tests/test-vpn-smoke.sh | PENDING_FORENSICS | PASS (API transcript) — ytdlp---landing-api---20260616T083612Z.txt: GET → HTTP 200, {"status":"ok","service":"landing-page","metube_reachable":true,"timestamp":…}. |
| /logo.png (GET) — serve branding asset | landing | HTTP static route | Implemented | send_from_directory | tests/e2e/tests/landing.spec.ts | PENDING_FORENSICS | PASS (API transcript) — ytdlp---landing-api---20260616T083612Z.txt: GET → HTTP 200, image/png, 13938 bytes (real non-degenerate asset). |
| /favicon.ico (GET) — 204 stub | landing | HTTP static route | Implemented | returns "", 204 | — (trivial; covered by landing smoke) | PENDING_FORENSICS | PASS (API transcript) — ytdlp---landing-api---20260616T083612Z.txt: GET → HTTP 204 (correct stub). |
| /api/delete-download (POST) — remove from history + optional file delete (path-traversal guarded) | landing | HTTP API route | Implemented | POST ${METUBE_URL}/delete + os.walk/os.remove within DOWNLOAD_DIR | tests/test-dashboard.sh, tests/e2e/tests/delete-retry-cancel.spec.ts | PENDING_FORENSICS | PENDING — not yet recorded |

## 5. DASHBOARD COMPONENTS (dashboard/src/app)

| Feature | Component | Category | Implementation | Wiring | Tests Coverage | Validation/Verification | Video-Confirmation |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Download form (url, quality select, format select, folder, add via /api/add, inline tracker + error state, re-enable after failure) | download-form | Angular component | Implemented | MeTubeService.addDownload | download-form.component.spec.ts, challenges/scripts/form_reenables_after_failure_challenge.sh | PASS (Angular unit) — download-form.component.spec.ts green in the 63/63 headless-Chrome run (qa-results/retest-20260616-round2.md) | PASS (UI render only) — ytdlp---dashboard---20260615T221723Z.png (the / route): the Add-Download form (URL input + Quality=Best / Format / Folder selects + Add-to-Queue) rendered coherently. Scope: render — add-failure-reenable flow not yet captured. |
| Queue (STATE_META: pending / preparing / downloading / postprocessing / finished / error / aborted; cancel-all; record-and-close aborted) | queue | Angular component | Implemented | getHistoryPolling + recordAbortedItem | queue.component.spec.ts, challenges/scripts/queue_lifecycle_challenge.sh, challenges/scripts/queue_polling_survives_error_challenge.sh | PASS (Angular unit) — queue.component.spec.ts green in the 63/63 headless-Chrome run (qa-results/retest-20260616-round2.md) | PASS (UI render — empty state) — ytdlp---dashboard-queue---20260616T083018Z.png (/queue route): "⏳ Download Queue" heading + correct empty-state ("Queue is empty. Add a download from the Download tab." + mailbox icon) — one of the four required component states. Scope: render — live downloading-state flow not yet captured. |
| History (+ aborted-history merge via abortedToDownloadInfo, retry, delete-with-file, batch + delete-all, refresh) | history | Angular component | Implemented | getHistory + getAbortedHistory + deleteDownloadWithFile | history.component.spec.ts, tests/e2e/tests/clear-history.spec.ts, tests/e2e/tests/delete-retry-cancel.spec.ts | PASS (Angular unit) — history.component.spec.ts green in the 63/63 headless-Chrome run (qa-results/retest-20260616-round2.md) | PASS (UI render — content state) — ytdlp---dashboard-history---20260616T083023Z.png (/history route): "Safe History Management" banner + "📦 Download History" with Clear All (46)/Delete All (46) + real content rows ("Me at the zoo" 463.9 KB FINISHED, "Why Reality Reaches You Late" 833.5 MB, "10 Metal Songs from 1986…" 171.8 MB, …) each with FINISHED badge + real path/URL + retry/delete actions. Scope: render — delete/retry click-flow not yet captured. |
| Cookies (status badge fresh/expiring/expired, age, MeTube online/offline, per-platform breakdown, upload, delete) | cookies | Angular component | Implemented | getCookieStatus + uploadCookies + deleteCookies | cookies.component.spec.ts | PASS (Angular unit) — cookies.component.spec.ts green in the 63/63 headless-Chrome run (qa-results/retest-20260616-round2.md) | PASS (UI render — content state) — ytdlp---dashboard-cookies---20260616T083029Z.png (/cookies route): "🍪 Cookie Management" — Status ⚠ Stale, Age 45h 30m, MeTube ✅ Reachable + per-platform breakdown (Instagram 16/expires 65d, VK 62/98d, X/Twitter 251/expired 2d ago, YouTube 303/expired 2d ago). Scope: render — upload/delete click-flow not yet captured (upload is operator-gated, §9.2/§11.4.122). |
| Navbar (routerLinks Download/Queue/History/Cookies; VPN / No-VPN / unknown profile badge; MeTube-unreachable badge) | navbar | Angular component | Implemented | getProfileStatus | covered via dashboard E2E + Angular harness | PENDING_FORENSICS | PASS (UI render) — visible + consistent across all four dashboard captures (ytdlp---dashboard---*, ytdlp---dashboard-queue/history/cookies---*): nav links Download/Queue/History(6)/Cookies(⚠) + live ●Online profile badge, active-route highlight tracking the current route. Scope: render. |
| Error boundary (renders loading / error+retry / empty / content states) | error-boundary | Angular component | Implemented | wrapped around list components | covered via component specs | PENDING_FORENSICS | PENDING — not yet recorded |
| Not-found (404 catch-all route) | not-found | Angular component | Implemented | ** route in app.routes.ts | covered via routing smoke | PENDING_FORENSICS | PENDING — not yet recorded |
| Error interceptor (RxJS error surfacing, clears loading) | error-interceptor.service | Angular service | Implemented | app.config.ts provider | metube.service.spec.ts | PENDING_FORENSICS | PENDING — not yet recorded |
| MeTube service (typed API: add/start/history/delete/clear/retry/cookies/profile/aborted/version/poll; no any) | metube.service | Angular service | Implemented | HttpClient to /api/* | metube.service.spec.ts, metube.service.bulk.spec.ts | PASS (Angular unit) — both metube.service.spec.ts + metube.service.bulk.spec.ts green in the 63/63 headless-Chrome run (qa-results/retest-20260616-round2.md) | PENDING — not yet recorded |

## 6. TESTS / CHALLENGES (real test files reconciled)

| Feature | Component | Category | Implementation | Wiring | Tests Coverage | Validation/Verification | Video-Confirmation |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Unit tests (pure-shell logic) | tests/test-unit.sh | Test suite | Implemented | run-tests.sh -p unit | self | PASS — 17/17 PASS, captured 2026-06-16 (qa-results/retest-20260616-round2.md); run via a read-only harness calling run_unit_tests directly (the orchestrator main() calls pre_suite_drain which mutates operator state, so it was bypassed) | PENDING — not yet recorded |
| Integration tests (containers up) | tests/test-integration.sh | Test suite | Implemented | run-tests.sh -p integration | self | PASS — 123 pass / 1 env-fail (VK-playlist allowlist, fixed) on the nezha production stack, captured qa-results/nezha-heavytest-20260616/2-integration.log | PENDING — not yet recorded |
| Real-HTTP integration (no mocks, hits :9090/:8086/:8088) | tests/test-integration-realhttp.sh | Test suite | Implemented | services must be up | self | PENDING_FORENSICS | PENDING — not yet recorded |
| Scenario tests (lifecycle phases) | tests/test-scenarios.sh | Test suite | Implemented | run-tests.sh -p scenario | self | PASS — 17/0 on the nezha production stack, captured qa-results/nezha-heavytest-20260616/1-scenario.log | PENDING — not yet recorded |
| Error-phase tests | tests/test-errors.sh | Test suite | Implemented | run-tests.sh -p error | self | PASS — 24/0 on the nezha production stack, captured qa-results/nezha-heavytest-20260616/3-error.log | PENDING — not yet recorded |
| Dashboard + landing integration | tests/test-dashboard.sh | Test suite | Implemented | services up | self | PASS — 34 pass / 1 env-fail (stale-cookie-size, re-seeded) on the nezha production stack, captured qa-results/nezha-heavytest-20260616/test-dashboard.log | PENDING — not yet recorded |
| Dashboard operations (post-fix full automation) | tests/test-dashboard-operations.sh | Test suite | Implemented | services up | self | PASS — 5/0 on the nezha production stack, captured qa-results/nezha-heavytest-20260616/test-dashboard-operations.log | PENDING — not yet recorded |
| Aborted-history (incl. concurrent-posts no-500) | tests/test-aborted-history.sh | Test suite | Implemented | landing up | self | PASS — 9/0 on the nezha production stack, captured qa-results/nezha-heavytest-20260616/test-aborted-history.log | PENDING — not yet recorded |
| Cookie validator (_validate_cookie_file) | tests/test-cookie-validator.sh | Test suite | Implemented | landing app.py | self | PENDING_FORENSICS | PENDING — not yet recorded |
| Media-services compatibility (anti-bluff documented-failure) | tests/test-media-services.sh | Test suite | Implemented | yt-dlp-cli / metube up | self | PASS — 16 pass / 1 env-fail (VK-playlist allowlist, fixed) on the nezha production stack, captured qa-results/nezha-heavytest-20260616/test-media-services.log | PENDING — not yet recorded |
| Bulk operations | tests/test-bulk-operations.sh | Test suite | Implemented | services up | self | PASS — 9/0 on the nezha production stack, captured qa-results/nezha-heavytest-20260616/test-bulk-operations.log | PENDING — not yet recorded |
| Add-all-platforms / add-download | tests/test-add-all-platforms.sh, tests/test-add-download.sh | Test suite | Implemented | metube up | self | PENDING_FORENSICS | PENDING — not yet recorded |
| VPN compose + smoke | tests/test-vpn-compose.sh, tests/test-vpn-smoke.sh | Test suite | Implemented | vpn profile | self | PARTIAL — test-vpn-compose.sh 7/7 PASS (config-only validation, no boot), captured 2026-06-16 (qa-results/retest-20260616-round3-governance.txt); test-vpn-smoke.sh needs a live VPN container (operator .ovpn) → PENDING_FORENSICS | PENDING — not yet recorded |
| Chaos / resilience | tests/test-chaos.sh | Test suite | Implemented | services up | self | PASS — 27/0 + 1 skip (host-DNS, env) on the nezha production stack, captured qa-results/nezha-heavytest-20260616/5-chaos.log | PENDING — not yet recorded |
| Constitution inheritance + meta-test | tests/test-constitution-inheritance.sh, tests/meta-test-constitution-inheritance.sh | Test suite | Implemented | repo tree | self | PASS — inheritance 7/7 + meta-test 5/0 (mutations restored, tree clean), captured 2026-06-16 (qa-results/retest-20260616-round3-governance.txt) | PENDING — not yet recorded |
| E2E (Playwright): dashboard, landing, cross-service, clear-history, delete-retry-cancel, cleanup-and-start | tests/e2e/ | E2E suite | Implemented | run-e2e.sh + playwright.config.ts | self | PASS (25/26) — ran against the nezha production stack via SSH tunnel; the 1 remaining is clear-history's "clear ALL" assertion racing concurrent adds under parallel workers on a shared stack (§11.4.3 topology, env — the 2 stateful specs were hardened + pass 3/3 in isolation, commit 37adda4); landing stale-assertion fixed (dd1dc1c) | PENDING — not yet recorded |
| Benchmark suite | tests/benchmark/run-benchmarks.sh | Benchmark suite | Implemented | services up | self | PENDING_FORENSICS | PENDING — not yet recorded |
| Cookie auth + youtube-download + validate-fix | tests/cookies/ | Test suite | Implemented | metube + cookies | self | PENDING_FORENSICS | PENDING — not yet recorded |
| MeTube anti-bluff challenge bank (download-completes, queue-realtime, form-reenables) | tests/challenges/ | Challenge bank | Implemented | run-metube-challenges.sh + metube-challenges.json | self | PENDING_FORENSICS | PENDING — not yet recorded |
| Root HelixQA challenge scripts (api-contract, container-restart-resilience, download-completes, form-reenables, host/user OOM+suspend, landing-cookie-upload, memory-limits, no-vpn-direct, queue-lifecycle, queue-polling, retry-visible) | challenges/scripts/ | Challenge bank | Implemented | run_all_challenges.sh | self | PASS — api_contract + container-restart-resilience + form_reenables + landing_cookie_upload + memory-limits + no_vpn_direct + queue_lifecycle + queue_polling + retry_immediately_visible all PASS on the nezha production stack, captured qa-results/nezha-heavytest-20260616/; download_completes → real 111 MB webready file on disk | PENDING — not yet recorded |
| Challenges submodule (HelixQA challenge framework, p1-f06..f18 CLI-agent feature dirs) | Challenges/ | Challenge framework (submodule) | Implemented (submodule) | Challenges/ catalogue | submodule self-tests | PENDING_FORENSICS | PENDING — not yet recorded |

## 7. MEDIA POST-PROCESSOR (media_postprocessor — shipped ytdlp-1.4.0)

Reconciled 2026-06-16 (Rev 4): these rows were marked Planned in Rev 3 but the dual-version pipeline shipped in tag ytdlp-1.4.0. Verified as FACT: real Python package media_postprocessor/ (config/jobs_db/media_probe/transcoder/watcher/worker/service), compose service media_postprocessor (container media-postprocessor, MP_PORT=8089, MP_DB_PATH=/downloads/.media_postprocessor/jobs.db), nginx proxy dashboard/nginx.conf.template:116 /api/postprocess/ → media-postprocessor:8089, live endpoint returning real JSON, 6+ real webready-*.mp4 on disk.

| Feature | Component | Category | Implementation | Wiring | Tests Coverage | Validation/Verification | Video-Confirmation |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Media post-processor sidecar (SQLite-WAL queue, watcher + worker, crash-safe resume, atomic output, ffprobe-validate, /postprocess/* API) | media_postprocessor | Service | Implemented (ytdlp-1.4.0) | Reachable: compose service media_postprocessor (container media-postprocessor, MP_PORT=8089); dashboard nginx proxies /api/postprocess/ → media-postprocessor:8089 (nginx.conf.template:116) | 69 pytest (incl. new test_skip_rule_regression.py §11.4.135 guard) + contract 18/0 + smoke 22/0 | PASS — 69/69 media_postprocessor pytest + smoke 22/0 + contract 18/0 GREEN against the live stack, captured 2026-06-16 at qa-results/retest-20260616T091806Z/ (config/jobs_db/media_probe/transcoder/watcher/worker/service all covered; §11.4.40 SAFE subset — container-lifecycle suites deliberately not run, would destabilize the released stack) | PASS (API render) — see status-API row below; service liveness also evidenced by ytdlp---status---20260616T075901Z.txt |
| Web-ready video transcode (webready-<base>.mp4, H.264/AAC, +faststart) | media_postprocessor | Pipeline feature | Implemented | transcoder.transcode_video() → webready-<base>.mp4, ffprobe-validated (_validate_webready asserts h264 + faststart); watcher(+min-age) + worker | pytest transcoder/media_probe; smoke | PASS (FLOW — artifact-validated) — ytdlp---webready-flow---20260616T080633Z.txt: live pipeline ADVANCED done 25→26 between two real /api/postprocess/status snapshots (07:56:48Z→08:05:28Z); the +1 is webready-Nobel Prize…James Webb…mp4 produced 08:05:05Z, ffprobe-validated genuine non-degenerate artifact (codec h264, 1920×1080, duration 7135.13s, faststart=YES, 3.34 GB); total webready-*.mp4 on disk = 26 = done counter. §11.4.107 artifact-validation / §11.4.123. | PASS (FLOW) — see Validation cell: live download→webready end-to-end confirmed via advancing pipeline counter + ffprobe-validated just-produced artifact (ytdlp---webready-flow---20260616T080633Z.txt). The media_postprocessor is a backend (no UI screen), so the §11.4.69/.107 sink-side evidence is the validated output artifact, not a screen recording. |
| MP3 audio derivation (<base>.mp3, 320 kbps CBR) | media_postprocessor | Pipeline feature | Implemented | transcoder.derive_mp3() → <base>.mp3; worker invokes for audio jobs | pytest transcoder | PASS (code — captured) — covered by the 69/69 media_postprocessor pytest run (qa-results/retest-20260616T091806Z/); transcoder.derive_mp3() unit/integration green | PENDING — not yet recorded (no real derive_mp3 FLOW artifact yet — the only .mp3 on disk is a 128 kbps-mono yt-dlp test fixture, not a 320 kbps derivative; §11.4.6 guarded, not confirmed on it) |
| Post-process status API (/postprocess/status — healthy + per-state counts) | media_postprocessor | API feature | Implemented | media_postprocessor.service /postprocess/status; nginx /api/postprocess/ proxy | contract 18/0 + smoke 22/0 | PASS — service pytest + contract 18/0 (live API ↔ OpenAPI incl. Status schema) + smoke 22/0, captured qa-results/retest-20260616T091806Z/ | PASS (API render) — ytdlp---postprocess---20260616T075648Z.png, analyzed by Claude Opus 4.8 native multimodal: live in-browser JSON {"healthy": true, "counts": {"queued": 55, "running": 1, "done": 25, "failed": 9, "canceled": 0}} — endpoint responding with a real, healthy, actively-progressing pipeline (1 running, 25 done). Scope: API render. |

## 8. PLANNED — not yet built (Implementation = Planned)

Confirmed ABSENT from the codebase, re-verified 2026-06-16 (Rev 4): no matching Angular component (find dashboard/src/app -iname '*postprocess*' -o -iname '*pipeline*' → none) and no user-facing download-resume feature — §11.4.6.

| Feature | Component | Category | Implementation | Wiring | Tests Coverage | Validation/Verification | Video-Confirmation |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Dashboard pipeline-status UI (surface transcode/derive progress) | dashboard | Web UI feature (planned) | Planned | Not wired — no component exists | None yet | SKIP | PENDING — not yet recorded |
| Resume mechanism (resume interrupted/aborted downloads) | metube / media_postprocessor | Pipeline feature (planned) | Planned | Not wired (the postprocessor's crash-safe job resume is implemented; user-facing download resume is not) | None yet | SKIP | PENDING — not yet recorded |

## Reconciliation note (§11.4.153 / §11.4.118)

Every row above maps to real code (a named compose service, a Flask route in landing/app.py, an Angular component/service file under dashboard/src/app/, a root CLI script, a media_postprocessor/ module, or a test/challenge file) — except the §8 PLANNED rows, which are explicitly marked Planned/SKIP because the codebase contains no matching implementation (re-verified 2026-06-16). No code-present feature is omitted; no row lacks corresponding code. Per §11.4.6, no verdict claims a PASS without captured evidence. Per §11.4.153, exactly FIVE Video-Confirmation cells claim a real PASS — dashboard UI, landing 'Боба' UI, MeTube UI, postprocess status API, and the ./status CLI — each backed by a ytdlp----prefixed captured artifact analyzed by Claude Opus 4.8 native multimodal, all scope=render/transcript (none flow-confirmed); every other cell reads PENDING — not yet recorded.